PRD — AI Meeting Summarization MVP

Product Name

MeetMind AI

# 1. Problem Statement

Teams spend significant time manually documenting meeting notes, extracting action items, creating Jira tasks, and updating Confluence pages. This leads to:

- missed action items

- delayed task creation

- inconsistent documentation

- reduced productivity

There is a need for a lightweight AI-powered workflow that converts meeting transcripts into structured summaries and actionable project documentation.

# 2. Product Goal

Build an MVP that:

- accepts manually pasted meeting transcripts

- generates AI-powered meeting summaries

- extracts action items and owners

- creates Jira tickets automatically

- publishes meeting notes to Confluence

The MVP should reduce manual documentation effort and improve execution tracking.

# 3. Target Users

| User Persona | Pain Point |
| --- | --- |
| Product Managers | Manual MOM creation |
| Engineering Managers | Missed action items |
| Scrum Masters | Delayed Jira updates |
| Delivery Leads | Poor meeting traceability |

# 4. MVP Scope

Included Features

- Manual transcript input

- AI-generated:

  - meeting summary

  - key decisions

  - action items

  - owners

  - priorities

- Jira ticket creation

- Confluence page creation

- Atlassian cloud integration

# Out of Scope (Future Versions)

- Live meeting transcription

- Zoom/Teams integration

- Voice recording upload

- Real-time summarization

- Multi-language support

- AI prioritization engine

- Slack notifications

# 5. User Flow

User Pastes Meeting Transcript

↓

AI Processes Transcript

↓

Generate Summary + Action Items

↓

User Reviews Output

↓

Create Jira Tickets

↓

Publish Confluence Documentation

# 6. Functional Requirements

FR1 — Transcript Input

User can paste meeting transcript into the application.

FR2 — AI Summarization

System generates:

- concise summary

- key decisions

- action items

- owners

- suggested priorities

FR3 — Jira Integration

System creates Jira tasks automatically using extracted action items.

Fields:

- Summary

- Description

- Assignee

- Priority

FR4 — Confluence Integration

System publishes structured meeting notes to Confluence.

Template sections:

- Meeting Summary

- Key Decisions

- Action Items

- Risks

- Next Steps

# 7. Non-Functional Requirements

| Requirement | Target |
| --- | --- |
| Response Time | < 15 seconds |
| Ease of Use | Minimal learning curve |
| Reliability | Consistent action extraction |
| Security | No transcript persistence in MVP |

# 8. Success Metrics

| Metric | Goal |
| --- | --- |
| Reduction in manual documentation effort | 60% |
| Jira task creation time | < 2 mins |
| Confluence publishing time | < 1 min |
| Action item extraction accuracy | 80%+ |

# 9. Technical Architecture

Components

- Streamlit frontend

- LLM prompt workflow

- Atlassian Jira API

- Atlassian Confluence API

- Make/Zapier automation layer

# 10. AI Workflow

Transcript Input

↓

Prompt Engineering

↓

LLM Processing

↓

Structured JSON Output

↓

Automation Layer

↓

Jira + Confluence Updates

# 11. Sample Prompt

You are an AI meeting assistant.

Analyze the transcript and generate:

1. Meeting Summary

2. Key Decisions

3. Action Items

4. Owners

5. Priorities

6. Jira Task Suggestions

Transcript:

{{meeting_text}}

# 12. Risks & Limitations

| Risk | Mitigation |
| --- | --- |
| Hallucinated tasks | User review before publishing |
| Incorrect owner mapping | Manual edit option |
| Poor transcript quality | Input guidance |
| Sensitive information leakage | Avoid transcript storage |

# 13. Future Enhancements

- Automatic meeting transcription

- Zoom/Google Meet integration

- Slack notifications

- RAG-based organizational context

- AI-powered prioritization

- Voice-to-task automation

# 14. MVP Timeline

| Phase | Duration |
| --- | --- |
| PRD & Workflow Design | 1 day |
| UI Development | 1 day |
| AI Prompt Integration | 1 day |
| Jira + Confluence Automation | 1 day |
| Testing & Demo Prep | 1 day |

Total Estimated Time: 5 Days

# 15. Expected Business Impact

- Faster documentation workflows

- Improved task accountability

- Reduced operational overhead

- Better meeting traceability

- Increased delivery efficiency

# AI Meeting Summarizer MVP — Workflow Design

┌──────────────────────┐

│ User Pastes Meeting  │

│ Transcript Manually  │

└──────────┬───────────┘

↓

┌──────────────────────┐

│ Streamlit Frontend   │

│ "Generate Summary"   │

│ Button Triggered     │

└──────────┬───────────┘

↓

┌──────────────────────┐

│ LLM Prompt Engine    │

│ (ChatGPT/Gemini)     │

│                      │

│ Extracts:            │

│ • Summary            │

│ • Decisions          │

│ • Action Items       │

│ • Owners             │

│ • Priorities         │

└──────────┬───────────┘

↓

┌──────────────────────┐

│ Structured AI Output │

│ Displayed to User    │

└──────────┬───────────┘

↓

┌──────────────────────┐

│ User Reviews &       │

│ Confirms Output      │

└──────────┬───────────┘

↓

┌──────────────────────┐

│ Automation Layer     │

│ (Make / Zapier)      │

└───────┬───────┬──────┘

↓       ↓

┌────────────┐ ┌─────────────────┐

│ Jira Cloud │ │ Confluence Cloud│

│ Create     │ │ Publish Meeting │

│ Tasks      │ │ Notes Page      │

└────────────┘ └─────────────────┘

Google AI Studio

API Key : AIzaSyCeruJwY3jSYQTBdR2j4fc7tx1cSuNOnlA

Atlassian API

ATATT3xFfGF0kvjbVRiQU10ZPK7BuntS7lIsWMRQEcFe2uE5yh3Lli9qQcuGcAXMdKGssbT0GploqvEgGIgHWLTxR2coEYRR_ueL2bmTUGbT_hpwGpP8Ia6IV1txV2iUncaCCKEUeZWDSatKUDcXDwadiQ-AV0aHLX2gaMIVB7CzUHqwvhPgr5U=8AFBCC95